.
1. Determine the Input, Process and Exit criteria for each of the project
management processes
Present the above data in a tabular diagram

SOLN:

STAGE	INPUT	PROCESS	EXIT
Project initiation	Bussiness case- a bussiness case is an oppertunity to develope a new project based on a problem which may be due to factors such as legal requirement,customer requirement, operational needs etc	Develop a business case / Undertake a feasibility study / Establish the Project Charter / Appoint the project team / Set up Project Office / Perform a Phase Review	Project charter – defines and outlines the main expectations of the project / project scope- project scope is like defining an outline or a boundary to the whole project.
Project planning	Project charter / project scope	Create a Project Plan / Create a Resource Plan / Create a Financial Plan / Create a Quality Plan / Create a Risk Plan / Create an Acceptance Plan / Create a CommunicationPlan / Create a Procurement Plan / Contract theProject Management Plan / Management plans for each Functional area / Ongoing Project plan Updates Suppliers / Perform a Phase Review	Project management plan / management paln for each functional area / ongoing project plan updates
Project execution	Project management plan / management paln for each functional area / ongoing project plan updates	Perform Time Management / Perform Cost Management / Perform Quality Management / Perform Change Management / Perform Risk Management / Perform Issue Management / Perform Procurement Management / Perform Acceptance Management / Perform Communications Management / Perform a Phase Review	Project deliverables, / Change management documents, / Measurement of project activities
Project monitoring and controll	Project deliverables, / Change management documents, / Measurement of project activities	regular reviews using WBS as basis / regular review of actual costs,risks resource loadings etc. / regular meetings / production of periodic progress reports / inspections/ audits	Progress and status reports,Plan updates,Risks registers,Change requests,Work products/deliverables
closure	Project Charter / Scope Staement / Project Management Plan / Management plans for each Functional area / Ongoing Project plan Updates / Project Deliverables / Change Managment Document / Performance baselines / Progress and Status reports. / Plan Updates / Change requests / Work products/ Deliverables	Obtaining acceptance by the customer or sponsor (approval to close) / Releasing people and resources / Reporting on team performance and lessons learned / Updating or finalizing documents, project records, and results / Finalizing procurements / Performing quality assurance activities / Storing or archiving information.	Certificate of completion / Staff work assignments / Plan updates / Final work products/deliverables or services